Week 5 Project Summary

HealthConnect Clinic – Data Science Track

AnalystLab Africa Experience Lab, Week 5

Planned for Week 5

Prepare the dataset (missing values, encoding, patient-level split) and train and evaluate a baseline no-show prediction model, building on the Week 4 problem definition.

What Was Actually Completed

Cancelled appointments were excluded, missing values handled, three new features engineered (prev_noshow_rate, has_history, lead_time_bucket), a patient-grouped train/test split implemented, a logistic regression baseline trained, and the model evaluated on accuracy, precision, recall, F1, and ROC-AUC.

Key Findings

booking_lead_days and previous_no_shows were the strongest predictors — longer lead times and more prior no-shows both raised predicted risk. The baseline reached an ROC-AUC of 0.677, clearly better than chance but with room to improve. reminder_sent contributed less than expected.

Major Challenges Encountered

The main challenge was making sure the train/test split didn't leak patient identity, since the same patient appears in multiple appointment records — a plain random split would have overstated performance.

Important Decisions Made

Kept the Week 4 decision to exclude Cancelled appointments unchanged. Chose logistic regression over a more complex model for this first baseline, prioritising interpretability at this stage. Dropped waiting_time_minutes entirely, consistent with the Week 4 data quality finding.

Changes to the Week 4 Approach

None — the target definition, feature exclusions, and modelling direction from Week 4 all held up once actually implemented.

Cross-Track Collaboration Completed

No direct exchange yet; the relevant coordination point (comparing this model's findings against the Data Analytics track's no-show KPIs) is flagged for Week 6, once both tracks have results to compare.

Remaining Work

Model comparison against a tree-based approach, cross-validation instead of a single split, and further investigation of the appointment_day effect found in the baseline's coefficients.

Proposed Focus for Week 6

Compare the logistic regression baseline against a tree-based model, move to grouped cross-validation, and connect with the Data Analytics track on shared findings.